Project Proposal

Trading Live Course — Website & Admin Panel

Instagram Ads → Single Landing/Course Website → Payment & Enrollment

# 1. Project Overview

The client runs Instagram ad campaigns to promote live Trading courses. This project builds the complete funnel from ad click to paid enrollment, consisting of two connected pieces:

- Landing/Course Website — a single customer-facing website that the Instagram ad links to. It shows the advertised trading course teaser, a grid/list of all live trading courses, individual course detail pages, and the full checkout/payment flow — all within this one application (no separate course app).

- Admin Panel — a secured backend module where the client (or course owner/trainer) manages courses, pricing, coupons, and all content shown on the customer-facing site.

# 2. User Journey

- User sees the Instagram ad and clicks it → lands directly on the course website (e.g. on the advertised course's detail section, or a teaser view of it).

- The same site shows a "Get More Details" / "View All Courses" option that reveals the full grid/list of all live courses without leaving the site.

- User clicks a course card → full Course Details section (curriculum, schedule, instructor, price, discounts).

- User proceeds to purchase → enters details → applies coupon if any → pays via Razorpay.

- On payment success: confirmation shown to user, confirmation email sent to the user, and a notification email sent to the admin/course owner.

# 3. Feature Breakdown

## 3.1 Landing/Course Website (Single Customer-Facing App)

- Dynamic hero/banner content per ad campaign — image/video, course title, short description, key highlights, price/offer, matching the specific Instagram ad the user clicked.

- "Get More Details" / "View All Courses" section on the same page that expands into a grid/list of all live courses, with search and category/filter options — no redirect to a separate app.

- Course Details section/page: description, curriculum/modules, instructor info, schedule/timings, live class link (post-purchase only), price, and offer/discount if any.

- Checkout flow: user details form → coupon code field → order summary → Razorpay payment, within the same website.

- Order/purchase history for the logged-in user (optional, if login is included).

- Mobile-first responsive design (majority of Instagram traffic is mobile), with consistent branding from ad click through to payment.

- Basic SEO tags and Instagram/Facebook Pixel or Meta Conversion API hook for ad tracking (optional, if client wants ad analytics).

## 3.3 Payment Integration — Razorpay

- Razorpay Checkout integration for card, UPI, netbanking, and wallet payments.

- Server-side order creation and payment signature verification (to prevent tampering).

- Webhook handling for payment success/failure status updates.

- Automatic application of coupon discount to the final payable amount before payment is initiated.

- Failure/retry handling with clear error messaging to the user.

- Note: an alternative manual/offline payment mode (bank transfer or UPI QR code, verified by admin) can be used instead of Razorpay — see Pricing section for the cost difference between the two options.

## 3.4 Post-Payment Email Automation

Two emails are triggered automatically on payment success:

- Email to the User (Customer) — sent to the email address entered by the user during purchase. Content is driven by the course configuration set in the Admin Panel, and can include:

  - Course name, purchase confirmation and invoice/order ID

  - Live class link / joining instructions (if configured for that course)

  - Class schedule, instructor name, and any onboarding/basic instructions

  - Support contact details

- Email to the Admin (Course Owner) — notifies the person who uploaded/owns that course about the new enrollment, including buyer name, contact details, course purchased, and amount paid.

- Email templates are configurable per course from the Admin Panel (subject line and body content/placeholders), so different courses can send different instructions without code changes.

## 3.5 Coupon & Discount Module

- Admin can create coupon codes with a fixed amount or percentage discount.

- Optional constraints: expiry date, minimum purchase amount, usage limit (total uses / per-user), applicable to specific course(s) or all courses.

- Real-time coupon validation and price recalculation at checkout.

- Direct discount pricing on a course (without coupon) can also be configured, e.g. "Sale price" alongside the original price.

## 3.6 Validations

- Email format validation and duplicate-purchase check (prevents the same email from buying the same course twice, or flags it per client's preferred rule).

- Mobile number format and length validation (with country code handling).

- Mandatory field checks on the purchase form (name, email, mobile, etc.).

- Coupon code validity checks (expired, exhausted, not applicable to the selected course).

- Server-side validation in addition to frontend validation, so data integrity does not depend solely on the browser.

## 3.7 Admin Module

A secured, role-restricted panel for managing everything shown to customers:

- Course management — add/edit/delete course, upload images/videos, description, curriculum, schedule, pricing, live class link, and email template content per course.

- Coupon management — create/edit/deactivate coupons and view usage.

- Order/lead management — view all purchases, payment status, buyer details, export data.

- Access control — only authorized admin user(s) can log in; login is credential-protected (not publicly accessible), with the option to support multiple admin roles (e.g. Super Admin vs individual Course Owner who only sees their own course's leads) if required.

- Basic activity/audit visibility — who added/edited a course and when (optional enhancement).

# 4. Pricing

Two implementation options are possible depending on whether an automated online payment gateway (Razorpay) is used, or payments are collected manually and verified by the admin. Figures below are indicative — meant as a starting point for your quote to the client — and should be adjusted to your own rates, timeline, and negotiation.

## Option A — With Razorpay (Automated Online Payment)

- Website (Landing + course grid + course details + checkout UI): ₹35,000 – ₹45,000

- Admin Panel (course management, coupons, leads, access control): ₹15,000 – ₹20,000

- Razorpay integration (order creation, signature verification, webhook) + email automation: ₹10,000 – ₹15,000

- Estimated Total: ₹60,000 – ₹80,000

Advantage: instant, automated payment confirmation; no manual work for the client on every order; standard and trusted for course-selling sites.

## Option B — Without Razorpay (Manual/Offline Payment)

- Website (Landing + course grid + course details + checkout UI): ₹35,000 – ₹45,000

- Admin Panel (course management, coupons, leads, access control): ₹15,000 – ₹20,000

- Manual payment workflow — display bank details/UPI QR code, user uploads payment screenshot or UTR number, admin manually verifies and confirms the order + email automation: ₹5,000 – ₹8,000

- Estimated Total: ₹55,000 – ₹73,000

Trade-off: lower development cost, but every order needs manual verification by the admin before access/emails are confirmed, which adds ongoing operational effort and delays confirmation for the buyer.

## Optional Add-on

- Monthly maintenance & support (bug fixes, minor content updates, uptime monitoring): ₹3,000 – ₹5,000/month.

# 5. Development Timeline

| Phase | Scope | Estimated Duration |
| --- | --- | --- |
| Phase 1 | UI/UX design for the Landing/Course website and Admin Panel (Figma / mockups for client approval) | 4-5 days |
| Phase 2 | Landing/Course website development — hero/ad section, course grid, course details, checkout (frontend + backend, API integration) | 6-8 days |
| Phase 3 | Admin Panel development (course CRUD, coupons, leads, settings, role-based login) | 6-8 days |
| Phase 4 | Razorpay payment integration, email automation (user + admin), validations | 5-6 days |
| Phase 5 | Testing (functional, payment, email, validation), bug fixing, UAT with client | 3-4 days |
| Phase 6 | Deployment, domain/SSL setup, handover & documentation | 2 days |

Total estimated duration: ~4-5 weeks from kickoff, subject to timely content/asset sharing and feedback cycles from the client.

# 6. Deliverables

- Instagram-linked Landing/Course website with course grid, course details, and checkout flow — all in one application.

- Razorpay payment integration with success/failure handling.

- Automated email notifications to user and admin on successful payment.

- Coupon and discount management functionality.

- Secured Admin Panel with role-based access.

- Basic documentation for using the Admin Panel.

# 7. Assumptions / Out of Scope

- Client will provide course content, images/videos, pricing, and instructor details for each course.

- Razorpay merchant account setup and KYC is the client's responsibility; we integrate using the provided API keys.

- Domain, hosting, and SSL certificate costs (if any) are separate from development cost, unless otherwise agreed.

- Advanced analytics dashboards, mobile apps (iOS/Android native), and multi-language support are not included unless scoped separately.